# Emanon College Lab Build

Emanon College needs to double the number of computer labs and computers in the college, and update all of the lab equipment to current technology.  The objective of this project is to build ten computer labs at Emanon before Fall classes start.

# Project SCOPE

- Project documentation

- Lab design documents

- Ten computer labs

- Lab maintenance document

# Project Schedule

Project start:	5 January

Duration:	8 months

Project finish:	28 August

# Project Budget

The total budget for this project is $1,665,000.

| Summary Tasks Costs Project Management $38,001 Design $101,120 Construction Borlaug Building $271,400 Marquez Library $271,400 Salam Center $407,100 Sen Building $407,100 Commissioning $17,600 Sub-total $1,513,721 Contingency $151,279 Total $1,665,000 |  |
| --- | --- |

# Project Risk Management

The following table represents only the highest exposure risks on this project.

| Risk Event | Exposure | Response Strategy |
| --- | --- | --- |
| Project funding is reduced by more than 25% during project planning. | $75,000 | Establish full project funding approval as early as possible, with commitment to contracts as top priority. |

# Comments

This 1-page summary of the plan is often used for very senior executives or board members.  It should be very succinct, and there should be opportunity to provide more detailed explanations or documentation if requested, but it should not exceed 1 page.

Explain the need (problem or opportunity) and the overall project objective.

Name the high-level deliverables.

Provide the overall schedule.

A timeline is beneficial to define the schedule for a very senior audience.

State the overall project cost.

Only include the highest risks.